## Slide 1
prove-TLA
Guaranteed-correct TLA+ from an LLM — where we are, what's left
One slide per bullet of the locked north-star goal doc • 2026-07-11

## Slide 2
What are we actually doing here? (plain English)
1
LLMs can't be trusted to write formal specs. They guess. In formal methods a plausible-but-wrong spec is worse than none.
2
So we never trust the model — we trust a checker. Everything the model writes goes through TLA+'s own tools (SANY parser, TLC model checker). If it doesn't provably pass, we throw it away and make the model retry. The system literally cannot hand you an unverified spec.
3
The model's only job is to fail less often. Every retry costs time/compute. A better model = more survivors per attempt (yield). Today: stock gpt-oss-120b converges ~37% of attempts.
4
We make the model better by training on its own survivors. Rejection sampling: generate lots, keep only what the checker certified, fine-tune on those. The verifier is the teacher.
5
Success is one frozen scoreboard: Gate 2. The fine-tuned model must beat the frozen stock-120b baseline on a 30-spec holdout it has never seen, in 4 measured cells.

## Slide 3
1 / 13
OPERATIONAL
The north-star goal
“A system that produces guaranteed-correct TLA+ specs from an LLM. The 100% guarantee is STRUCTURAL — the verify-until-correct loop, NOT the model weights.”
WHERE WE ARE
WHAT'S LEFT
The loop exists and is battle-tested: SANY → TLC → non-vacuity → mutation gates, ≤8 repair iterations
It already closed Gate 0: 163/206 FormaLLM specs verified; Gate 1 signed off
Soundness guarantee holds today: the system abstains rather than emits an unverified spec
Raise yield (the model's only real job) via the RFT fine-tune
Gate 2: beat the frozen baseline in all 4 cells, > in at least one
Unbounded (TLAPS) guarantee stays a separate, deferred layer

## Slide 4
2 / 13
IN FLIGHT
Method: rejection-sampling fine-tune (RFT), not from-scratch
“Run the loop → keep ONLY hard-gate survivors → SFT/PEFT gpt-oss-120b on them → check Gate 2. From-scratch training on ~1k specs is a non-starter.”
WHERE WE ARE
WHAT'S LEFT
W1 (reward filter) + W2 (sampler) both built, audited, live
111-survivor corpus committed (37.1% cumulative yield, 299 attempts)
Wide 501-seed generation running NOW (~27% yield at 1/3 done → ~245+ corpus)
Finish wide run; re-check family coverage + collapse
Build harmony-formatted SFT file (formatter done, tested)
Run the 120b fine-tune on Sophia (recipe proven on 20b)

## Slide 5
3 / 13
SETTLED
“Prover” vs “spec generation” — same north star
“They are the same goal viewed at the correctness-guarantee layer (TLC + loop), not the TLAPS-proof layer.”
WHERE WE ARE
WHAT'S LEFT
Terminology locked: bounded verification (TLC) IS the north star's guarantee
TLAPS = a deeper verifier for the same loop, not a different project
First TLAPS signal exists: proof repair 20/25 (generation ~0) — repair-and-extend flywheel is viable
Nothing — this bullet is a definition, and it has held
Revisit only if Stage 3 gets funded time

## Slide 6
4 / 13
DEFERRED
TLAPS Stage-3 is deferred — don't block on it
“TLC model-check + non-vacuity already yields verified-correct (bounded) specs = the north star. Do NOT block on Stage 3.”
WHERE WE ARE
WHAT'S LEFT
Discipline held: zero Stage-3 work mixed into Stage-2 sprints
Design is scaffolded + first measured signal recorded for when it opens
Unbounded proofs (the deeper guarantee) — a future stage
W3.4 needs proof traces (not repair traces) when it opens

## Slide 7
5 / 13
SOLVED
Fine-tune MUST reach the MoE experts
“chattla-20b v1 broke here: LoRA on attention only → experts got no gradient → merge ≈ base + noise. Also trained on eval specs.”
WHERE WE ARE
WHAT'S LEFT
Root cause proven; experts-reaching recipe confirmed (Mxfp4 dequantize + target_parameters, grad-norm 7.5)
Real 20b adapter trained (loss 3.2→0.30), merged experts-included (41.8GB verified, 48 expert tensors)
Found + documented the transformers-v5 save trap that silently drops experts
Apply the same recipe at 120b scale (staging + FSDP job size)
NEW requirement from eval: SFT pairs must be harmony-template formatted (v2_sft1 broke channel discipline)

## Slide 8
6 / 13
ENFORCED
Decontamination is non-negotiable
“Every generated survivor must re-pass decontam; generation seeds held out of the holdout.”
WHERE WE ARE
WHAT'S LEFT
Corpus verified clean: survivor→holdout max Jaccard 0.111 (threshold 0.65)
Decontam is a built-in loop stage — every survivor passes it before being recorded
Same-seed diversity checked: 1/83 near-dup pairs across k-passes
Keep running it on every new pass (automatic)
Drop the 1 flagged near-dup at final corpus assembly

## Slide 9
7 / 13
OPERATIONAL
Seeds anchored to GOLD specs, not FormaLLM
“The gate filters validity, never meaning — junk NL yields valid-but-pointless specs. Anchor seeds to battery-verified specs; drift is free curriculum.”
WHERE WE ARE
WHAT'S LEFT
spec→NL→spec' roundtrip is the working seed generator
NL must state its SAFETY PROPERTY; generated spec must name + check the invariant implementing it (structural fidelity contract)
FormaLLM used only for the frozen eval corpus, never for seeds
Deep NL↔spec semantic equivalence has no verifier — permanent, disclosed limitation

## Slide 10
8 / 13
SUPERSEDED BY SCALE
Seed strategy: 120-pool + reward weighting (not gold-only)
“Gating seeds on the strict-11 gold would starve W2; safety_catch_rate + complexity become the RFT reward weight instead.”
WHERE WE ARE
WHAT'S LEFT
Decision implemented exactly: reward = complexity × (1 + safety_catch_rate)
Collapse tripwire confirms it works: survivor complexity 0.78× holdout — no drift to trivial specs
Wide battery replayed the same policy → 501-seed pool (4.2×)
Freeze quality_gold thresholds once the wide generation distribution is visible (Eric deferred deliberately)
Consider mutation-operator recall improvements (69% of survivors are no-site)

## Slide 11
9 / 13
CONFIRMED
Training path is DE-RISKED; the real risks are elsewhere
“Experts-reaching FSDP2 recipe proven end-to-end. Open risks: (a) mutation recall / seed meaning, (b) Gate-2 headroom (framing B near-saturated).”
WHERE WE ARE
WHAT'S LEFT
Full chain now proven BEYOND training: merge → serve (vLLM on Polaris) → tunnel → gen_eval → TLC scoring
First-ever valid ChatTLA checkpoint measurement taken (v1 was never measurable)
Risk (b) sharpened: framing A (2/30 baseline) is where the fine-tune must win
Risk (a) still open: mutation battery is high-precision/low-recall
20b interim showed no gain (expected: 39 pairs, wrong format) — the honest test is the 120b on the full corpus

## Slide 12
10 / 13
IN FLIGHT
W1 complete; W2 smoke-small-then-scale
“First Sophia run must smoke SMALL (seed cap ≤500, log yield) before scaling.”
WHERE WE ARE
WHAT'S LEFT
Discipline followed exactly: 5-seed smokes → 120-seed run → passes → now the 501-seed wide run (at the cap)
Yield ledgers per pass: 32.5% → 12.3% (rejects) → 57.1% → 69.4% (proven seeds)
Every pass committed with honest cumulative denominators
Wide run finishing (~27% at checkpoint, ~135 survivors projected)
Then: corpus assembly → SFT file → fine-tune → Gate 2

## Slide 13
11 / 13
TOOLING DONE
Family leakage: stratify, don't hide
“Gate-2 MUST be reported family-stratified (seen vs unseen); the diamond subset is family-narrow.”
WHERE WE ARE
WHAT'S LEFT
Deterministic family tagger built + run on both populations
Real gap found: survivors are mutex/counter-heavy; clocks_time, caches_memory, replication_storage have ZERO survivors
Wide 242-repo pool is the treatment now running
Re-tag after the wide run; targeted seeding if families stay empty
Stratified Gate-2 reporting + one family-ablation fine-tune (before the Gate-2 report, not before generation)

## Slide 14
12 / 13
FIXED
Throughput is a goal-level constraint
“Slow sweeps make quality iteration expensive, which quietly pressures toward shortcuts — speed IS a quality safeguard.”
WHERE WE ARE
WHAT'S LEFT
Battery parallelized (--workers pool) + mutation gate-ordering: measured 3.2× on 4 workers
Full-sweep estimate: ~day → ~4h; private per-spec workdirs also fixed a correctness hazard
90s TLC budget kept — speed was NOT bought with correctness
Apply --workers 8 if the machine tolerates the JVM memory
Parallelize the W2 loop itself the same way if it becomes the bottleneck

## Slide 15
13 / 13
EXECUTED
Corpus expansion: the measured playbook
“Pre-registered decision rule: if reject-pass yield craters, switch to k>1 on good seeds + wider seed pool. It cratered (12.3%). We switched.”
WHERE WE ARE
WHAT'S LEFT
Rule written BEFORE the result, then followed: no goalpost drift
k-passes on proven seeds paid off exactly as predicted (57%, 69%)
Wider pool delivered: discovery bug fixed (19→242 repos), 501-seed pool built, generation running
Let the wide run finish; proven-seed k-passes on ITS survivors are the next cheap lever
Corpus target: ~300-500 harmony-formatted pairs for the 120b SFT

## Slide 16
The whole project in one sentence
The checker guarantees correctness. The model only buys speed. We are teaching the model with the checker's own approvals.
DONE
Loop + gates
(the guarantee)
→
DONE
111-survivor corpus
+ 501-seed pool
→
NOW
Wide generation
(~245+ corpus)
→
NEXT
Harmony SFT file
→ 120b fine-tune
→
THEN
Gate 2 vs frozen
baseline (4 cells)
Ask me for: OTPs when the fine-tune launches. Everything else routes around roadblocks autonomously and writes them to memory.